# Portfolio View — Metrics Reference

# Portfolio View — Metrics Reference

A precise definition of every metric, filter, and column on the PMO Portfolio View page (apps/pmo/artifacts/project-hub/src/pages/portfolio.tsx). Last updated 2026-06-03.

Key principle: nothing on this page is split or bucketed by a percentage threshold. Grouping is by categorical status; “health” (RAG) is a human-set judgment; percentages (Progress) are displayed only and never decide a project’s group or health.

## 1. Data scope & filter pipeline

All numbers are computed over the currently filtered set of projects, in this order:

all projects
  → filters.Department   (project.function == selected)
  → filters.Category     (project.category == selected: CAPEX | NPX | CIP | IT)
  → filters.Stage        (project.status   == mapped value, see §5)
  → filters.Priority     (project.priority == selected: P0–P3)
  = filteredProjects   ← KPI boxes, Project Health pie, Budget chart use THIS
      → (optional) Project Health pie click → filter by ragStatus
      = tableProjects  ← the Projects table/Timeline use THIS

So the KPI boxes and pie always reflect the filter bar (Department/Category/Stage/Priority). Clicking a pie slice filters only the table, not the KPIs/pie (so the pie never collapses to one slice).

## 2. KPI boxes (the 5 tiles)

Counts over filteredProjects. Note the boxes mix two different dimensions — health (RAG) for the first two, lifecycle status for the last two:

| Box | Source field | Definition | Color |
| --- | --- | --- | --- |
| Total Projects | — | filteredProjects.length (count matching the filters) | neutral |
| On Track | rag_status | count where rag_status = "green" (a project with no RAG set counts as green) | 🟢 green |
| At Risk | rag_status | count where rag_status = "amber" or "red" | 🟠 amber |
| On Hold | status | count where status = "on_hold" | 🔴 red |
| Closed | status | count where status = "closed" | 🔵 blue |

Caveat: On Track / At Risk are RAG-based (health), while On Hold / Closed are status-based (lifecycle). They are not mutually exclusive — e.g. an active project that is red counts in At Risk but not in On Hold/Closed.

## 3. Project Health (RAG distribution pie)

- What it shows: the breakdown of filteredProjects by RAG health — rag_status of green / amber / red.

- Source: the project’s rag_status field — set manually by the PM/PMO (it is not derived from progress, budget, or schedule).

- Null handling: projects with no rag_status are treated as green in the On-Track count, but the pie only plots the three explicit colors.

- Interaction: click a slice (or its legend chip) → the Projects table filters to that health color; click again / “clear” to reset.

## 4. Budget Utilization (bar chart)

- Per project budget = capex_budget + opex_budget.

- The chart shows the top 8 projects of the filtered set by name.

- The Total Budget figure (where shown) is the sum of capex_budget + opex_budget across filteredProjects.

- Currency formatted via the shared formatCurrency (₹, Indian grouping).

## 5. Filter bar

| Filter | Field used | Options | Notes |
| --- | --- | --- | --- |
| Department | project.function (from the master employee directory function) | distinct values present in the data |  |
| Category | project.category | CAPEX · NPX · CIP · IT | New investment-category field; null until assigned per project |
| Stage | project.status (label-mapped) | Plan→planning, Execute→active, Hold→on_hold, Close→closed | Labeled “Stage” but filters the status field; completed is not one of these 4 options |
| Priority | project.priority | Critical=P0, High=P1, Medium=P2, Low=P3 | Stored values stay P0–P3; only labels are Critical/High/Medium/Low |

## 6. Projects table

### Grouping (the section headers)

- Grouped by: the project’s status field — purely categorical, no percentage.

- Groups & order: Active → Planning → On Hold → Completed → Closed (STATUS_GROUP_META).

- A group only appears if it has ≥1 project. Any unrecognized status falls into a grey catch-all group at the end.

- Current data → only Active (31), Planning (3), Completed (1) render; On Hold / Closed are empty so they’re hidden.

### Columns

| Column | Source | Definition |
| --- | --- | --- |
| Project Name | name (+ function) | Always shown (anchor column); shows the department beneath |
| Timeline | start_date → end_date | A bar on a shared min..max date scale across the visible rows (mini-Gantt); colored by RAG; “—” if start or end missing |
| Status | status | Lifecycle status chip |
| Health | rag_status | RAG dot (green/amber/red) |
| Priority | priority | Critical/High/Medium/Low chip |
| Category | category | CAPEX/NPX/CIP/IT (— if unset) |
| Budget | capex_budget + opex_budget | Combined allocation |
| Progress | progress (rolled up) | Computed % = Subtask→Task→Milestone→Project average. Displayed only — does NOT determine the group or RAG. |
| Due | end_date | Project end date |

- Column chooser (“Columns” button) toggles any column on/off (Project Name always stays).

- Row click → opens the project detail page.

## 7. What is (and isn’t) percentage-driven

| Surface | Driven by | % threshold? |
| --- | --- | --- |
| Table grouping (Active/Planning/Completed…) | status | No — categorical |
| KPI On Track / At Risk | rag_status (human-set) | No |
| KPI On Hold / Closed | status | No |
| Project Health pie | rag_status (human-set) | No |
| Progress column | rolled-up progress_pct | It is a %, but it only displays — it never reclassifies a project |

If you want a percentage rule introduced — e.g. auto-mark a project At Risk when progress lags its elapsed schedule, or auto-move to Completed at 100% — that’s a deliberate rule we can add. It does not exist today.

## 8. Rollup chain (where Progress comes from)

progress_pct is computed bottom-up on every task/milestone write (lib/rollup.ts):

Subtask %  → Task %     (avg of children)
Task %     → Milestone % (avg of top-level tasks)
Milestone % → Project %  (avg of contributing milestones)
Project %  → Portfolio   (avg on read, exec view)

RAG and gate decisions are excluded from this rollup on purpose — they remain human-controlled governance signals.